🛡️ SOVEREIGN-VISION

AI-Powered Tactical Surveillance Pipeline

Product Requirements Document  |  v1.0  |  March 2026

| Author | Aymen Belkadi |
| --- | --- |
| Version | 1.0 — Initial Draft |
| Date | March 2026 |
| Status | In Review |
| Classification | Confidential / Portfolio |

# 1. Executive Summary

Sovereign-Vision is an open-source AI computer vision pipeline designed to serve as the intelligence layer for unmanned aerial vehicles (UAVs) in tactical surveillance missions. Inspired by Algeria's growing indigenous drone program (Safir-43, VTOL platforms), this project demonstrates how machine learning can transform aerial footage into structured, actionable intelligence.

The system performs real-time Automated Target Recognition (ATR) and Anomaly Detection on aerial imagery captured in arid and desert environments — the primary operational terrain of North African defense operations.

# 2. Problem Statement

## 2.1 Context

Algeria has invested significantly in locally-manufactured UAV technology. However, drone hardware without intelligent perception software is limited to manual observation — slow, error-prone, and unscalable for modern surveillance needs.

## 2.2 Core Problems

- Manual review of drone footage is time-consuming and subject to human fatigue

- Desert environments present extreme visual challenges: sand-colored objects, heat shimmer, low contrast, glare

- Existing commercial ATR solutions are not adapted to North African terrain and are often export-restricted

- Algeria lacks open-source, locally-adapted computer vision tools for defense research

## 2.3 Opportunity

By building a YOLOv8-based detection pipeline fine-tuned on desert aerial imagery, we can demonstrate a viable AI brain for Algerian UAV platforms — and contribute to the local AI/defense tech ecosystem.

# 3. Goals & Success Metrics

| Goal | Success Metric | Target |
| --- | --- | --- |
| Accurate object detection | mAP@0.5 on test set | ≥ 70% |
| Real-time inference | FPS on CPU inference | ≥ 15 FPS |
| Desert environment adaptation | Performance vs baseline | +15% mAP vs generic YOLO |
| Thermal footage support | Detection on thermal-sim frames | Functional |
| Usable dashboard | Detection-to-display latency | < 200ms |
| Deployable demo | Live demo URL available | Hosted on Hugging Face Spaces |

# 4. Scope

## 4.1 In Scope

- YOLOv8 model training and fine-tuning on aerial datasets

- Desert scene augmentation pipeline (sand tones, heat shimmer, low-res simulation)

- Thermal imagery simulation using OpenCV color maps

- FastAPI inference server exposing REST endpoints

- React dashboard with real-time video annotation

- PostgreSQL logging of all detections with metadata

- Docker packaging for portable deployment

- Public demo hosted on Hugging Face Spaces or Render

## 4.2 Out of Scope

- Integration with actual physical drone hardware

- Live satellite or classified data feeds

- Real-time GPS tracking of detected targets

- Multi-drone coordination or swarm intelligence

# 5. Feature Specifications

## 5.1 Automated Target Recognition (ATR)

| Attribute | Detail |
| --- | --- |
| Description | Detect and classify military-relevant objects in aerial footage |
| Input | Video file (.mp4, .avi) or image frame (.jpg, .png) |
| Output | Bounding boxes, class labels, confidence scores per frame |
| Target Classes | Vehicles (trucks, SUVs, armored), Personnel clusters, Equipment/structures |
| Model | YOLOv8m fine-tuned on DOTA v2 + VEDAI datasets |
| Priority | P0 — Core feature |

## 5.2 Anomaly Detection

| Attribute | Detail |
| --- | --- |
| Description | Flag unusual patterns in static terrain scenes |
| Approach | Background subtraction + ML scoring on frame deltas |
| Detects | New tire tracks, object appearance/disappearance, movement in restricted zones |
| Output | Anomaly score (0–100) + highlighted region overlay |
| Priority | P1 — Secondary feature |

## 5.3 Desert Environment Optimization

| Augmentation Type | Implementation | Purpose |
| --- | --- | --- |
| Sand tone filtering | HSV color shift to ochre/beige spectrum | Match real Saharan terrain colors |
| Heat shimmer simulation | Gaussian blur + wave distortion | Simulate thermal air refraction |
| Low-resolution simulation | Bicubic downscale then upscale | Match cheap drone camera output |
| Glare simulation | Random bright spot injection | Desert sun lens flare |
| Dust overlay | Semi-transparent noise layer | Sandstorm conditions |

## 5.4 Thermal Imagery Simulation

Using OpenCV's COLORMAP_INFERNO and COLORMAP_HOT, the pipeline can convert RGB frames into simulated thermal imagery to train and test detection models as if using a FLIR-style camera.

## 5.5 Real-Time Detection Dashboard

| UI Component | Description |
| --- | --- |
| Video Feed Panel | Annotated live video with bounding boxes and class labels overlaid |
| Alert Panel | Real-time list of detections sorted by threat level (Critical / Moderate / Low) |
| Detection Log | Timestamped history of all detections with thumbnail previews |
| Confidence Gauge | Visual indicator of model confidence per detection |
| Stats Bar | FPS counter, total detections, current threat level |
| Mode Toggle | Switch between RGB and thermal-sim view |

# 6. Technical Architecture

## 6.1 Full Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| CV Model | YOLOv8 (Ultralytics) | Best speed/accuracy balance for real-time ATR |
| Training Data | DOTA v2 + VEDAI + Roboflow | Aerial vehicle detection datasets |
| Annotation Tool | Roboflow | Desert scene annotation & augmentation |
| Training Environment | Google Colab + local AMD GPU | Cost-effective GPU training |
| Video Processing | OpenCV | Frame extraction, preprocessing, thermal sim |
| Inference Server | Python + FastAPI | Lightweight, async, OpenAPI-documented |
| Frontend | React + TypeScript + Tailwind CSS | Type-safe, modern UI |
| UI Components | shadcn/ui | Consistent, accessible design system |
| WebSocket | Socket.io | Real-time frame streaming to dashboard |
| Database | PostgreSQL + Prisma ORM | Structured detection logging |
| Containerization | Docker + Docker Compose | Portable, reproducible environment |
| Deployment | Hugging Face Spaces + Render | Free hosting for public demo |

## 6.2 System Architecture Flow

The pipeline follows a linear processing chain:

- Input: Drone footage (video file or simulated stream)

- Stage 1 — Preprocessor: OpenCV extracts frames, applies desert augmentation and thermal simulation

- Stage 2 — Inference Engine: YOLOv8 model runs detection on each frame, outputs JSON detections

- Stage 3 — Post-processor: Filters by confidence threshold, assigns threat level, enriches with metadata

- Stage 4 — Persistence: Detection records written to PostgreSQL via Prisma

- Stage 5 — Stream: FastAPI sends annotated frame + JSON over WebSocket to React dashboard

- Stage 6 — Display: Dashboard renders bounding boxes via Canvas API, updates alert panels

# 7. Dataset & Training Strategy

| Dataset | Size | Content | Use |
| --- | --- | --- | --- |
| DOTA v2 | ~11,000 images | Aerial imagery, 18 object categories including vehicles | Primary training |
| VEDAI | ~1,200 images | Vehicle detection in aerial imagery, includes IR channels | Thermal adaptation |
| Roboflow Universe | ~3,000 images | Curated desert drone footage annotations | Desert fine-tuning |
| Custom augmented | ~5,000 generated | Programmatically augmented desert scenes | Generalization |

## 7.1 Training Pipeline

- Phase 1: Train YOLOv8m baseline on DOTA v2 (80/20 split) — 50 epochs

- Phase 2: Fine-tune on VEDAI + Roboflow desert subset — 30 epochs

- Phase 3: Apply augmentation pipeline and re-train on combined set — 20 epochs

- Phase 4: Evaluate on held-out test set, measure mAP@0.5 and FPS

# 8. User Stories

| ID | As a... | I want to... | So that... |
| --- | --- | --- | --- |
| US-01 | Defense analyst | Upload drone footage and get instant object detection | I can review threats without watching full video |
| US-02 | Researcher | Switch between RGB and thermal view | I can test model performance across sensor types |
| US-03 | Operator | See a real-time alert feed sorted by threat level | I can prioritize critical detections immediately |
| US-04 | Developer | Access the detection API via REST | I can integrate it into other systems |
| US-05 | Demo viewer | See a live demo without setup | I can evaluate the system instantly |

# 9. Build Roadmap

| Phase | Deliverable | Duration | Status |
| --- | --- | --- | --- |
| Phase 1 | Dataset preparation, annotation, augmentation pipeline | 1 week | Planned |
| Phase 2 | YOLOv8 baseline training + desert fine-tuning | 1 week | Planned |
| Phase 3 | FastAPI inference server + WebSocket streaming | 3 days | Planned |
| Phase 4 | React dashboard (feed + alerts + log) | 1 week | Planned |
| Phase 5 | PostgreSQL integration + Docker packaging | 3 days | Planned |
| Phase 6 | Demo deployment + LinkedIn post | 2 days | Planned |

# 10. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| No real Algerian drone footage available | High | Medium | Use DOTA v2 + augmentation to simulate arid terrain |
| Model accuracy below 70% mAP in desert | Medium | High | Expand augmentation; add more Roboflow desert data |
| Real-time FPS too low on CPU | Medium | Medium | Use YOLOv8n (nano) for demo; note GPU version exists |
| Ethical/legal concerns on military AI | Low | High | Frame as research/portfolio; use only public datasets |
| Thermal simulation not convincing | Low | Low | Use COLORMAP_INFERNO; label clearly as simulated |

# 11. LinkedIn Launch Strategy

## 11.1 Hook

"Algeria's Safir-43 drone has the hardware. I built the brain."

## 11.2 Post Content

- Screen recording of YOLOv8 detection running on desert aerial footage

- Side-by-side: RGB vs thermal-simulated view

- Architecture diagram showing the full pipeline

- Metrics: mAP score, FPS, detection accuracy

- Link to live Hugging Face Spaces demo

- Link to public GitHub repository

## 11.3 Target Hashtags

#ComputerVision  #AI  #Algeria  #DefenseTech  #YOLOv8  #Drones  #MachineLearning  #OpenSource  #AIEngineering

## 11.4 Target Audience

- Recruiters at AI/ML companies (France, UAE, Algeria, Canada)

- Defense tech and aerospace professionals

- Algerian tech community and startup ecosystem

- University professors and research groups

# 12. Appendix

## 12.1 Key References

- Ultralytics YOLOv8 Documentation — https://docs.ultralytics.com

- DOTA Dataset — https://captain-whu.github.io/DOTA

- VEDAI Dataset — https://downloads.greyc.fr/vedai

- Roboflow Universe — https://universe.roboflow.com

- Algeria Drone Program — Safir-43 MALE UAV, public press coverage

## 12.2 Glossary

| Term | Definition |
| --- | --- |
| ATR | Automated Target Recognition — AI-based identification of objects in imagery |
| mAP | Mean Average Precision — standard metric for object detection model accuracy |
| UAV | Unmanned Aerial Vehicle — autonomous or remotely piloted aircraft (drone) |
| YOLO | You Only Look Once — real-time single-pass object detection architecture |
| FPS | Frames Per Second — measure of real-time inference speed |
| FLIR | Forward Looking InfraRed — thermal imaging camera technology |
| DOTA | Dataset for Object deTection in Aerial images |